## Slide 1
軟體工程期末報告
第一組: 105598003 劉彥麟 105598069 楊雅雯 106598038 李柏霖 106598048 郭士銓 106598053 陳韻文

## Slide 2
Overall Project Deliverables
Outline
01
Analysis and Design Models
Overall Project Deliverables
02
Evaluation to Consistency of Design and Implementation
03
Project retrospective
04
05
06
Change History of The Project
Personal Evaluation to Project Contributions

## Slide 3
Personal Evaluation To Project Contribution
1

## Slide 4
Personal Evaluation to Project Contributions
Part 2
点击此处添加标题
Part 4
点击此处添加标题
成員 | 測試 | 開發 | 文件 | CI維護
劉彥麟 | 20％ | 32% | 20％ | 20％
楊雅雯 | 20% | 17% | 20％ | 20％
陳韻文 | 20％ | 17% | 20％ | 20％
李柏霖 | 20％ | 17% | 20％ | 20％
郭士銓 | 20％ | 17% | 20％ | 20％
工作項目

## Slide 5
Analysis and Design Models
2

## Slide 6
Use Case Diagram
批改作業

## Slide 7
Sequence Diagram (人工批改作業)

## Slide 8
Sequence Diagram (Jenkins自動批改作業)

## Slide 9
Overall Project Deliverables
3

## Slide 10
Project Execute Plan(PEP)
1
System Requirement Specification(SRS)。
2
System Development Document(SDD)
3
System Testing Document(STD) 。
4
Overall Project Deliverables
Automated testing script(Selenium)
6
Source code: https://github.com/LeoLiu1209/Node-PASS
5

## Slide 11
Change History of The Project
4

## Slide 12
COMPANY | LOGO
Change History of The Project

## Slide 13
Change History of The Project
造成重大FAIL的原因 :
#33 權限未設定完全
#37 Jenkin設定改變
#64-76資料庫未清乾淨
#64-76更改介面內容，但AT未更新

## Slide 14
Evaluation to Consistency of Design and Implementation
5

## Slide 15
Evaluation to Consistency of Design and Implementation

## Slide 16
Evaluation to Consistency of Design and Implementation

## Slide 17
Project retrospective
6

## Slide 18
COPANY | LOGO
Project retrospective
1. 每天都有daily Scrum
2. 有持續整合
3. 有自動化測試
Good
Could be better
1.開成一個STORY
2. PUSH 前要先找人看過
3.更改程式前需確認測試內容
4.每天確認測試情況

## Slide 19
DEMO

## Slide 20
背景图片素材
OfficePLUS